## CITS3200 Team X
## Minutes of Meeting 5 held on September 2, 2009
Present: Fred, Jane, Charlie, Jason
Apologies: Kevin
Absent: Samantha
Meeting Started: 2:00pm
	ACTION
5.1 Matters arising from minutes of meeting 4 / Item 4.3: Fred got a simple php script running on projects.cs / Item 4.6: Jane clarified with Client that pink bubbles were required on the header page / 5.2 Client Requirements / Jane, Kevin and Jake agreed with Client that / date checking of input is required / Names to be verified against a list of customers / Kevin to check if Client wants summary reports / 5.3 System / A database scheme is required to test PHP functions. Charlie to design and implement on MySQL. / 5.4 Date of Next Meeting / Monday 12 September, 11-12, library meeting room.	Kevin / Charlie / ALL

Meeting Closed: 3:00pm